HAIR RAP BY YOYO PVT. LTD.

# Phase 1 Environment, Deployment & Go-Live Specification

Development Ready v1.0

| Products Admin • Artist • Client | Backend Shared Phase 1 API | Database PostgreSQL • ERD v2.2 | Release type New-system launch |
| --- | --- | --- | --- |
| Migration No legacy data migration | Quality gate UAT + smoke + rollback | Phase 2 Must remain excluded | Date 20 August 2026 |

GO-LIVE PRINCIPLE

Phase 1 goes live only after the same release candidate passes staging UAT, deployment rehearsal, production configuration checks, rollback readiness and post-deploy smoke verification.

# 1. Environment Model

| Environment | Purpose | Data | External integrations | Rule |
| --- | --- | --- | --- | --- |
| Local | Developer coding/unit testing | Synthetic/dev-only | Mocks/sandbox where possible | No production secrets or production PII. |
| Development | Shared integration branch/backend | Non-production seed data | Sandbox/test integrations | Fast integration; may be reset. |
| Staging | UAT + release candidate rehearsal | Production-like seeded data | Razorpay test/sandbox; notification test channels | Must mirror production structure/config shape. |
| Production | Real salon operations | Real operational data | Live approved providers | Only signed-off release candidate. |

## 1.1 Environment separation

Separate database/projects or securely isolated schemas/configuration must prevent staging and production data mixing.

Production credentials, webhook secrets, OTP/provider keys and database credentials must never be copied into source code or agent prompts.

Phase 2 tables, flags, routes and scheduled jobs must not be enabled in the Phase 1 production release.

# 2. Environment Variables & Secrets

| Area | Examples | Owner | Production rule |
| --- | --- | --- | --- |
| Database | DB URL / service credentials | Backend Developer | Production-only secret store; least privilege. |
| Authentication | OTP/session/auth secrets | Backend Developer | Never logged or exposed to client apps. |
| Razorpay | Key ID, secret, webhook secret | Backend Developer + authorized business owner | Live keys entered only after UAT on test mode. |
| Notifications | WhatsApp/Meta, SMS, in-app config | Backend Developer / Product Owner | Provider/channel verification before launch. |
| Frontend/Admin | Public API base URL, approved public config | Frontend Developer | No server secrets in client bundle. |
| Mobile Apps | API base URL, public app config | App Developer | No provider/private keys in app package. |

Vercel/mobile/build-system secrets are environment-specific and write-only where supported.

A release evidence record must identify which required secrets are configured without recording the secret values.

# 3. Database, Schema & Seed Policy

| Item | Phase 1 rule |
| --- | --- |
| Schema baseline | Revised ERD v2.2 is authoritative. |
| Migration approach | Versioned, reviewable migrations only. No ad-hoc production DDL from app runtime. |
| Legacy migration | None. Phase 1 is a new-system launch. |
| Reference seed | Staff bootstrap, artist roster, service/product catalogue, membership tiers and required configuration. |
| Operational data | Created organically after launch unless explicitly approved for seed/import. |
| Phase 2 schema | Do not deploy Phase 2 assets/payroll/leave/cafe/etc. tables/jobs accidentally. |
| Rollback | Schema change must be backward-safe or have tested restore/rollback procedure. |

## 3.1 Production seed order

Create at least one Super Admin/bootstrap account.

Apply salon/business hours and booking configuration.

Load artist roster, eligibility, work schedules/exceptions.

Load verified services/categories and required_artist_count values.

Load products/categories/inventory opening state as approved.

Load the six approved membership tiers and stored-value configuration.

Configure tax/invoice/payment/notification settings.

Verify no UAT/demo clients, payments, expenses or bookings remain in production.

# 4. Branching & Release Strategy

| Branch / Gate | Rule |
| --- | --- |
| Feature/worktree | Developer/Hermes works only on bounded task. |
| Integration/develop | Human-reviewed feature merges; integration tests run. |
| Release candidate | Frozen candidate deployed to staging for final UAT/regression. |
| Main/production | Only approved release candidate merges/deploys. |
| Hotfix | Branch from production baseline; focused fix + regression + approval. |

Hermes may implement/test in feature branches, but may not merge to production or redefine locked rules.

Any code change after final staging acceptance creates a new release candidate and requires targeted regression.

# 5. Deployment Order

| Order | Component | Required verification before next step |
| --- | --- | --- |
| 1 | Database migrations / configuration | Schema version, constraints, seed safety, backup/restore readiness. |
| 2 | Shared backend/API | Health, auth, RBAC, booking, payment/webhook, session and membership smoke. |
| 3 | Admin Panel | Login, calendar, assignment queue, POS, invoice/refund, expenses/settings. |
| 4 | Artist App | Login, appointments, consultation, readiness, session, Ready for Billing. |
| 5 | Client Booking App | OTP/profile, availability, hold/payment, booking, membership, support. |
| 6 | Scheduled jobs / callbacks | T-30 queue, hold expiry, webhook processing, notification delivery. |

# 6. Pre-Deployment Checklist

☐ Approved release commit/build IDs recorded for backend, Admin, Artist and Client.

☐ Database backup/snapshot created and restore path verified.

☐ Production environment variables and provider secrets configured.

☐ Production URLs/API base URLs verified in all three clients.

☐ Schema migration reviewed and rehearsed on staging.

☐ Phase 1 seed/config checklist complete.

☐ Razorpay live account/webhook endpoint/signature configuration ready.

☐ WhatsApp/SMS/in-app notification configuration verified.

☐ All P0 UAT cases pass; no open stop-ship defect.

☐ UI Correction List P0/P1 items complete or explicitly accepted.

☐ Phase 2 routes/jobs/features disabled/not deployed.

☐ Rollback owner and rollback trigger criteria confirmed.

# 7. Production Smoke Test — Mandatory

| ID | Smoke test | Expected result |
| --- | --- | --- |
| SMK-01 | Staff login as Receptionist/Admin/Super Admin | Correct roles and denied actions enforced. |
| SMK-02 | Client OTP/profile read | Client authenticates and accesses own profile only. |
| SMK-03 | Artist login/assigned appointment | Artist sees only assigned context. |
| SMK-04 | Create booking quote + 8-minute hold | Real availability returned; hold TTL correct. |
| SMK-05 | Controlled payment path | Payment status/webhook flow works without duplicate effects. |
| SMK-06 | Manual Auto Assign assignment | Admin can assign; Receptionist cannot; Artist sees assignment. |
| SMK-07 | Check-in + consultation + Start guard | All required gates enforced. |
| SMK-08 | Ready for Billing → POS → close invoice | Shared state flows end to end. |
| SMK-09 | Membership read/debit controlled test | Ledger/balance updates exactly once. |
| SMK-10 | Support/notification controlled event | Correct recipient/channel state recorded. |

## 7.1 Payment & webhook verification

Provider webhook URL is live and signature validation succeeds.

Duplicate provider event is idempotent.

Client callback alone cannot falsely mark a payment successful.

Late capture/reconciliation path remains available without inventing a booking.

Cash final settlement is recorded as Cash with no fake provider reference.

# 8. Monitoring, Logs & Alerts

| Monitor | Minimum production signal |
| --- | --- |
| API health | Availability, 5xx rate, latency, critical route failures. |
| Authentication | Lockouts, suspicious repeated failures, session errors. |
| Booking | Hold expiry failures, double-booking/conflict exceptions, assignment exceptions. |
| Payments | Webhook failures, pending/reconciliation cases, refund failures. |
| Sessions | Start guard failures, stuck active sessions, Ready-for-Billing errors. |
| Notifications | Provider failures and undelivered critical booking/artist-unavailable messages. |
| Data/audit | Privileged financial/security actions have actor/time/reason evidence. |

Production logs must not expose SQL, secrets, OTPs, raw provider credentials or unnecessary PII.

# 9. Stop-Ship Criteria

ANY ONE OF THESE BLOCKS GO-LIVE

Any confirmed double-booking or broken concurrency/resource-hold protection.

Wrong advance/payment/refund/membership amount or duplicate financial effect.

Unauthorized role can access or mutate protected data/actions.

Client/artist apps are connected to the wrong backend/database/environment.

Consultation/consent/session guards can be bypassed.

Closed invoices can be directly rewritten/deleted.

Production migration cannot be restored/rolled back safely.

Razorpay webhook verification is not working.

Critical notifications or assignment recovery cannot be surfaced.

Phase 2 functionality or schema is accidentally enabled in the Phase 1 launch.

# 10. Rollback & Recovery

| Trigger | Action |
| --- | --- |
| Frontend/mobile presentation defect only | Roll back affected client build if backend compatibility is unchanged. |
| Backend critical defect | Return API to last verified production version; verify DB compatibility. |
| Migration/data-integrity defect | Stop writes where needed; restore tested snapshot or execute approved backward migration. |
| Payment/webhook defect | Disable affected payment action if possible; preserve provider truth; reconcile under Admin process. |
| Notification provider failure | Core booking truth remains authoritative; retry/alternate configured channel where approved. |

Rollback must never delete valid captured payment/refund/membership ledger history.

If payment truth and booking resource outcome diverge, preserve payment truth and use reconciliation rather than fabricating a booking.

# 11. Incident Process

Detect and classify severity.

Freeze affected deployment/change path.

Preserve evidence: request IDs, build IDs, timestamps, affected record IDs and provider references.

Apply rollback or bounded hotfix.

Run targeted regression + critical smoke tests.

Business owner/BA confirms operational recovery.

Document root cause and prevention before normal releases resume.

# 12. Ownership / RACI

| Area | BA / Product | Backend Dev | Frontend Dev | App Dev | Hermes |
| --- | --- | --- | --- | --- | --- |
| Scope/business rules | A/R | C | C | C | No decision authority |
| DB/API/migrations | C | A/R | C | C | Assist/test |
| Admin release | C | C | A/R | - | Assist/test |
| Artist/Client release | C | C | - | A/R | Assist/test |
| UAT coordination | A/R | C | C | C | Regression/evidence |
| Production secrets | C | A/R | C public config | C public config | No direct ownership |
| Rollback execution | A decision | R backend/data | R Admin if affected | R apps if affected | Assist only |
| Go-live sign-off | A/R with CEO/PO | C | C | C | No sign-off authority |

# 13. Final Go-Live Sign-Off

| Gate | Required evidence | Decision |
| --- | --- | --- |
| Scope freeze | Approved Phase 1 scope + Change Register | PASS / HOLD |
| Technical readiness | Build IDs, migration evidence, environment validation | PASS / HOLD |
| Quality | RTM + UAT + regression results | PASS / HOLD |
| Financial integrity | Payment/refund/membership/invoice smoke evidence | PASS / HOLD |
| Security | RBAC/direct API negative checks | PASS / HOLD |
| Operations | Seed/config, notification/provider readiness | PASS / HOLD |
| Recovery | Backup/restore/rollback evidence | PASS / HOLD |
| Production smoke | All mandatory smoke cases complete | PASS / HOLD |

GO-LIVE AUTHORIZATION

| Role | Name | Decision | Date / Signature |
| --- | --- | --- | --- |
| Product Owner |  | Approve / Hold |  |
| CEO / Sponsor |  | Approve / Hold |  |
| Business Analyst | Vishvjit Shingal | Readiness confirmed / issues listed |  |
| Backend Lead |  | Technical ready / hold |  |
| Frontend Lead |  | Admin ready / hold |  |
| App Developer |  | Artist + Client ready / hold |  |

# 2026-08-21 Current Phase 1 Alignment

Status: CURRENT IMPLEMENTATION AUTHORITY

This section records approved Phase 1 rules and enhancements as of 21 August 2026. Any earlier wording elsewhere in this document that conflicts with this section is superseded and must not be implemented.

• Architecture: Admin Panel, Artist App and Client Booking App use one shared backend/API and one PostgreSQL source of truth. Phase 1 is single-branch.

• Artist assignment: Phase 1 has no automatic artist selection. YOYO Assigned Team / Auto Assign enters a manual assignment queue. Authorized Admin/Floor-Manager capability assigns eligible artist(s). Check-in never chooses the artist. AUTO_STANDARD is reserved for Phase 2 only.

• Two-artist services: service master drives required_artist_count = 1 or 2. No hardcoded Senior+Junior rule. For a two-artist service, requested artist is lead and support is assigned separately; start is blocked until fully assigned.

• Consultation: Artist fills consultation; client does not edit/sign the salon consultation. New client = full consultation. Returning client = No Changes review reference or Update with a new prefilled immutable version. High-risk digital service consent is a separate configurable gate.

• Booking timing: 60-day horizon, 15-minute slots, 10-minute artist-only post-service buffer, 30-minute same-day self-booking lead time, and an 8-minute online payment hold.

• Specific artist: 31–60 day specific-artist bookings are PROVISIONAL and revalidated at T-30; no silent artist substitution.

• Advances: Direct Creative Director booking = fixed ₹5,000 mandatory advance. Every other pre-book path = 20% mandatory advance. YOYO Assigned Team remains 20% even if a Creative Director is later manually assigned.

• Creative Director reschedule: the ₹5,000 advance may transfer to the newly rescheduled appointment.

• Group booking: each group member receives an independent booking/appointment linked by a group container. Each member/service advance is calculated independently (20% of each service price, except direct CD rule). Individual member appointments may be cancelled/rescheduled independently. A combined checkout is permitted only when backend allocation remains exact per appointment/service.

• Tips: no tip control exists in the Client App. Normal tip is cash directly from client to artist. If client asks to include a tip on the salon bill, Receptionist/Admin may add the client-requested amount at the billing desk and attribute it to intended artist(s).

• Refunds: YOYO issues no cash refunds. Approved destination is eligible original electronic source or YOYO Wallet, according to client choice; eligible membership refund flows remain only where explicitly allowed.

• Payment reconciliation: uncertain provider payments move from ordinary PENDING to RECONCILIATION_REQUIRED after 15 minutes; daily unresolved-payment reconciliation sweep.

• Membership expiry: unused balance is preserved/frozen. On renewal, Admin may carry forward/transfer preserved balance. Primary holder cannot be changed/removed; sub-members can be changed within slot limits.

• Early membership renewal: if current membership still has balance, successor term begins on exact current expiry date; if current balance is zero, renewed membership may activate immediately on renewal date.

• Support channels: Meta WhatsApp Cloud API primary; MSG91 SMS fallback. First-response operational targets: High 30 minutes, Medium 2 hours, Low 8 business hours.

• Approved CRM additions: Customer 360, Unified Client Timeline, Personalized Smart Suggested Slots, Next Best Action, Rebooking/Lapsed Client Intelligence, Advanced Notifications Center, Product Recommendations v1, and existing Admin Content Controls.

• Explicitly not added: Client Attention Queue, Client Segments, Customer Health Score, Relationship Alerts, Membership Intelligence dashboard, and Service Affinity dashboard.

• Client AI Assistant: tool-using assistant can discover services/artists/products, answer account questions, check availability, book/reschedule/cancel through the same authorized APIs/state machines, surface suggested slots, wallet/membership/booking information and support. It never writes directly to the database or bypasses confirmation/payment/RBAC.

• Artist AI Assistant: tool-using operational copilot can answer permitted questions about the artist's schedule, next appointment, assigned/current client context, consultation/safety data, services/products, session status, personal business/performance figures and notifications. It uses authorized APIs only and cannot bypass scope/RBAC.

## Four intentionally open items

• OPEN-01 — Final GST / tax / HSN-SAC / invoice statutory configuration (pending current invoice evidence).

• OPEN-02 — Final artist revenue-allocation basis/formula (pending accountant confirmation).

• OPEN-03 — Exact service-master rows requiring two artists.

• OPEN-04 — Exact high-risk service list and final legal consent wording.

Developers must keep these four values configuration-driven and must not invent production values. They do not block general development, but they block final UAT/production activation of the directly affected behavior.

# Additional environment/integration configuration

• Meta WhatsApp Cloud API credentials/configuration per environment.

• MSG91 SMS credentials/template/DLT configuration per environment.

• AI assistant provider/model credentials per environment; never expose secrets to mobile/web clients.

• Assistant feature flags for Client and Artist surfaces.

• 15-minute payment reconciliation threshold configuration and scheduled daily reconciliation sweep.

• Observability must log assistant tool invocation metadata, actor, tool, result status and correlation ID without leaking sensitive prompt data unnecessarily.